

**Project Status Report**



**Project Name:** The Effect of Palmar Hyperhidrosis on Smartphone Usage in Metro Manila

**Department:** School of Computing and Information Technology

**Focus Area:** Smartphone Manufacturers

**Product/Process:** Non-Invasive Sudomotor & an Android-Based Application



**Prepared By:**

|  |  |
| --- | --- |
| **Document Owner(s)** | **Project/Organization Role** |
| JIMENEZ, Marc Adrian P. | Project Manager |
| CORONEL, Sherine Jane C. | Project Developer |
| DELA CRUZ, Joey Bernadette F. | Project Developer |
| LLANTOS, Joneil Thom T. | Project Developer |

**Project Status Report Version Control**

|  |  |  |  |
| --- | --- | --- | --- |
| **Version** | **Date** | **Author** | **Change Description** |
| 1.0 | 06/12/17 | Marc Jimenez | Document created |
| 1.1 | 06/19/17 | Joey Dela Cruz | Project Topic Consultation |
| 1.2 | 06/26/17 | Joey Dela Cruz | Initial Use Case & Event Table Creation |
| 1.3 | 07/03/17 | Joey Dela Cruz | * Activity Diagram * Deployment Diagram * Object Diagram * Communication Diagram * Sequence Diagram * State Diagram * Timing Diagram |
| 1.4 | 07/10/17 | Joey Dela Cruz  Thom Llantos  Marc Jimenez  Shen Coronel | * Component Diagram * Composite Diagram * Package Diagram * Class Diagram * Revise Diagrams (Activity Diagram, State Diagram) |

**TABLE OF CONTENTS**

[1 PROJECT STATUS REPORT PURPOSE 3](#_Toc77392557)

[2 PROJECT STATUS REPORT TEMPLATE 3](#_Toc77392558)

[2.1 Project Status Report Details 3](#_Toc77392559)

[2.2 Project Status Report Template 3](#_Toc77392560)

[3 PROJECT STATUS REPORT APPROVALS 3](#_Toc77392561)

[4 APPENDICES 3](#_Toc77392562)

[4.1 Document Guidelines 3](#_Toc77392563)

[4.2 Project Status Report Sections Omitted 3](#_Toc77392564)

# PROJECT STATUS REPORT PURPOSE

The Project Status Report is a document that Project Managers may use as a means of formal regular reporting on the status of a project to key project stakeholders, including the Steering Committee, Project Sponsor, and Senior Manager.



# PROJECT STATUS REPORT TEMPLATE

## Project Status Report Details

* Status of the Project
  + This research aims identify and solve the problems encountered by a palmar hyperhidrosis patient when using his smartphone.
* Budget Report
  + None
* Risk Management Report
  + None
* Project Issues
  + Possibility of Topic Change due to the topic being more on the field of Medical Engineering rather than Computer Science
* Project Recommendation
  + None

## Project Status Report Template

|  |  |  |
| --- | --- | --- |
| Project Name | | |
| Prepared By:  Marc Jimenez | Date:  06/12/17 | Reporting Period:  06/12/17 to |
| Project Overall Status:  The topic of the project is subject to change, due to conflicts in final deliverables. | | |
| Project Summary:  [Replace this text with a brief statement of project performance not covered in the remainder of the report.] | | |
| **Milestone Deliverables performance reporting over last period**   |  |  |  |  | | --- | --- | --- | --- | | **Milestone Deliverables** | **Due Date** | **% Completed** | **Deliverable Status** | | Milestone 1 | | | | | * Migration of INTSDEV files to GitHub and OneDrive | 06/09/17 | 100% |  | | * The Github proficiency of all members | 06/19/17 | 80% | [On Schedule] | | * Had a project topic consultation with the Director of Computer Science, Mr. Ernesto B. Boydon. | 06/19/17 | 100% | [On Schedule] | | * Acquired an adviser. | 06/26/17 | 100% | [On Schedule] | | * Event Table, Use Case Diagram | 06/28/17 | 95% | [On Schedule] | | Milestone 2 | | | | | * Use Case Description | 06/28/17 | 95% |  | | * Use Case Diagram | 06/28/17 | 80% |  | | * Deployment Diagram | 07/05/17 | 5% |  | | * Activity Diagram | 07/05/17 | 80% |  | | * Object Diagram | 07/05/17 | 80% |  | | * Communication Diagram | 07/07/17 | 70% |  | | * Sequence Diagram | 07/07/17 | 70% |  | | * State Diagram | 07/07/17 | 70% |  | | * Timing Diagram | 07/07/17 | 70% |  | | * Component Diagram | 07/11/17 | 5% |  | | * Composite Structure | 07/11/17 | 5% |  | | * Interaction Overview | 07/11/17 | 5% | [On Schedule] | | * Package Diagram | 07/11/17 | 5% |  | | * Class Diagram | 07/11/17 | 80% | [Ahead of Schedule] | | * Revised Sequence Diagram | 07/11/17 | 90% | [On Schedule] | | * Revised State Diagram | 07/11/17 | 90% | [On Schedule] | | | |
| **Project impact of milestone success or failure for project remainder**   |  |  | | --- | --- | | [Replace this text with a description of milestone and potential scope changes.] | [Replace this text with a brief description of any changes to the project schedule required as a result of the amended milestone(s).] | | | |
| **Project Issue Management Status**   |  |  |  |  |  | | --- | --- | --- | --- | --- | | **Issue and Description** | **Project Impact** | **Target Due Date** | **Issue Status** | **Issue Resolution** | | * Possibility of Topic Change | High | 06/23/17 | Open | * Possibility of Topic Change due to the topic being more on the field of Medical Engineering rather than Computer Science | | | |



# PROJECT STATUS REPORT APPROVALS

**Prepared by**

Marc Adrian Jimenez

Project Manager

**Approved by**

Sir Jayvee Cabardo

Project Adviser